CITY PHARMA AGENT

The issues you raised, and what we did

| Prepared for | City Medical Hall (CMHL) |
| --- | --- |
| Subject | The 14 feedback forms submitted 28–30 July 2026 |
| Date | 3 August 2026 |
| Version | Version 1.0 |

| Form | What you raised | What we did | Status |
| --- | --- | --- | --- |
| 1 | Asked for suggestions. Expected dosage information back. | The product list had never been loaded onto the computer you were testing on, so there was no dosage information to give. Loading that file fixes this. | Load the file |
| 2 | Asked for suggestions. Expected dosage information back. | Same as form 1 — the product list had not been loaded. | Load the file |
| 3 | Asked for related information. Expected some medicines back. | Same cause — no product information was loaded, so there was nothing to match against. | Load the file |
| 4 | Three questions: a suggestion, what a medicine is used for, and stock at other branches. | The first two were the missing product list. For the third you asked the agent to reply that it cannot see other branches — at the moment it can and does answer. We need you to tell us which behaviour you want. | Your decision |
| 5 | Answers were too long and included the agent’s own thinking. You asked for only “Found” or “Not Found”. | The agent was writing out its working — which tool it planned to use, second thoughts, drafts. That is now removed before any of it reaches the screen. | Fixed |
| 6 | Asked how many medicines contain calcium. Nothing came back. | Composition is part of the product list, which had not been loaded, so there was nothing to search. | Load the file |
| 7 | Answers too long, and suggestions not working. | Same as form 5 — the agent’s thinking no longer appears in replies. | Fixed |
| 8 | Biogesic stock came back empty. Searching by brand name or generic name returned nothing. | Two separate problems. The product list was missing, so brand and generic names could not be searched. Separately, an empty stock cell was being stored as zero — so “no record” and “none left” looked identical. Empty now says we have no record, and zero means none left. | Fixed |
| 9 | Asked about Omez, then asked the price without naming it again. The agent had forgotten which medicine. | The chat box on the website was sending every question as if it were the first one. It now keeps the conversation, so follow-up questions work. | Fixed |
| 10 | Results were incomplete — missing the article code, brand name, quantity and the reason. | It was returning only the first 8 rows and saying nothing about the rest. It now returns far more, and says clearly when there are more than it can show. | Fixed |
| 11 | No result and no match for any of the questions asked. | The product list had not been loaded. | Load the file |
| 12 | “Who should use Moriamin?” and “For which conditions should Cilnidipine be used?” — no answer. | The product list was missing. Separately, some information was being stored against each medicine that the agent had no way of reading. It can read it now. | Fixed |
| 13 | Searching for article or brand information returned no result at all. | The product list had not been loaded, so there was no article information present to search. | Load the file |
| 14 | Article code to brand name and brand name to article code both failed. “How to use” returned only stock and price. | The agent can now read the usage information and answers the question you asked, rather than falling back to stock and price. | Fixed |
| Summary form | “Do not summarise or hide available records.” “Do not summarise, reduce, or limit the result unless the user requests a specific limit.” | You were right — results were being cut short with no indication. That is fixed. Please tell us the largest number of rows you want shown in one answer. | Fixed |

| Fixed | Changed and tested. Ready for you to try. |
| --- | --- |
| Load the file | Not a fault in the software. The product list needs loading onto the computer your team tests on — one upload, and these should answer correctly. |
| Your decision | We can build it either way and need you to tell us which. |